2026-05-12

Table of Contents

# Configuration Management Plan (CM Plan)

| Field | Value |
| --- | --- |
| Project | demo-epb |
| Document ID | SLM-EPB-CM-001 |
| Version | 1.0 |
| Status | Released |
| Date | 2026-05-12 |
| Standard | ASPICE SUP.8 + ISO 26262-8 §7 |

## 1. Purpose

Describes how configuration items are identified, versioned, released, and controlled-change managed.

## 2. Configuration Items (CIs)

The following artefacts are under configuration control:

| Type | Path | Versioning |
| --- | --- | --- |
| Source code | src/**/*.{c,h} | Git |
| Tests | tests/** | Git |
| Requirements | reqs/{sys,swe}/*.md | Git + Doorstop item hash |
| Architecture | arch/{sys,swe}/*.md | Git + Doorstop item hash |
| Safety Goals | safety/sg/*.md | Git |
| Plans (Word) | docs/plaene/*.docx | Git + document version block |
| Safety docs (Word) | docs/safety/*.docx | Git |
| Manuals (Word) | docs/manuals/*.docx | Git |
| Reviews + NCs | docs/reviews/, docs/non-conformities/ | Git |
| MISRA records | misra/records/*.docx | Git |
| CI configuration | .gitea/workflows/*.yml | Git |
| Build definition | Makefile, Doxyfile | Git |
| Tools | tools/*.py | Git |

## 3. Repository structure

- Remote: https://gitea.slohmaier.com/slohmaier/demo-epb

- Branch main: stable, always released state

- Branch develop: current development state

- Feature branches: feature/SWE-XXX-...

- Bugfix branches: bugfix/<issue>-...

- Release branches: release/vX.Y (real projects only; demo: from main directly)

## 4. Baselines

A baseline is a frozen, released state. Baselines are set via git tags.

| Baseline type | Tag scheme | When |
| --- | --- | --- |
| Requirements baseline | req-vX.Y | After requirements release |
| Architecture baseline | arch-vX.Y | After architecture review |
| Release baseline | vX.Y.Z | On productive release |
| Internal snapshot | snap-YYYY-MM-DD | On significant intermediate states |

Every tag (specifically vX.Y.Z) triggers the release workflow, which produces a bundle.

## 5. Versioning scheme

| Artefact | Scheme |
| --- | --- |
| Software release | Semantic Versioning MAJOR.MINOR.PATCH |
| Requirements | Doorstop level X.Y + date |
| Architecture | Doorstop level X.Y + date |
| Word documents | MAJOR.MINOR in document header |

## 6. Change control

Changes to configuration items occur via:

- Trivial change (typos, comments): directly on the branch, PR with 1 approval

- Normal change (feature, bug fix): feature branch, PR with reviews per ASIL

- Major change (architecture, safety concept): change request + reviewer quorum

| ASIL | Minimum reviewer count |
| --- | --- |
| QM | 1 |
| ASIL-A/B | 1 |
| ASIL-C | 2 (at least 1 technical reviewer) |
| ASIL-D | 2 technical reviewers + Safety Manager |

Reviews are documented in docs/reviews/REV-XXX.docx.

## 7. Release process

1. All PRs merged into main
2. Branch protected, all CI checks green
3. Release notes drafted in the PR
4. Set tag: git tag -a vX.Y.Z -m "..."
5. Push: git push origin vX.Y.Z
6. Release workflow runs (.gitea/workflows/release.yml):
   - Build + tests + coverage
   - Traceability + diagrams + API doc
   - Bundle Word documents
   - Pack source + artefact archives
   - Create Gitea release
7. Review release manually (download bundle, inspect)
8. Mark release as "stable"

## 8. Retention

| Artefact | Retention |
| --- | --- |
| Git repository | Indefinite (Gitea + backup) |
| Release bundles | 10 years after product EOL |
| Reviews + NCs | 10 years after product EOL |
| MISRA records | 10 years after product EOL |
| CI artefacts (short-lived) | 90 days (in Gitea artifacts) |

ISO 26262 requires 10 years after end-of-production-life (assumption).

## 9. Verification

All pull requests pass through: - Doorstop-equivalent traceability check (tools/traceability.py check) - Build + unit tests - Static analysis + MISRA check - Coverage measurement

Only after approval and green CI may a merge into main occur.

## 10. Responsibilities

| Role | Task |
| --- | --- |
| Configuration Mgr | Maintain this CM Plan, repo hygiene, baselines |
| Developer | Correct branching, meaningful commit messages |
| Reviewer | Review before merge, audit trail |
| Project Owner | Release approval |

## 11. Revision history

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-05-12 | First release | S. Lohmaier |