Table of Contents

# Software Development Plan (SWE Plan)

| Field | Value |
| --- | --- |
| Project | demo-epb |
| Date | 2026-05-11 |
| Version | 1.0 |
| Status | Released |
| ASIL | D (highest component) |

## 1. Development method

V-model per ISO 26262 Part 6, iterative within phases. Left side: requirements → architecture → detailed design → implementation. Right side: unit test → integration test → system test.

Changes go through pull requests (change requests are tracked separately in a real project).

## 2. Programming language and standards

| Aspect | Decision |
| --- | --- |
| Language | C (C99) |
| Coding standard | MISRA C:2012 (Required + Mandatory mandatory) |
| Naming | snake_case for functions, UPPER_CASE for macros |
| Header format | @file, @arch, @reqs tags linking code to docs |

### MISRA handling

- Required and Mandatory rules are mandatory

- Advisory rules are project-specific (see misra/permits/)

- Per-site deviations: MISRA deviation record (misra/records/)

- Project-wide deviations: MISRA deviation permit (misra/permits/)

- MISRA check runs in CI (cppcheck --addon=misra --error-exitcode=1)

## 3. Build environment

| Component | Tool / Version |
| --- | --- |
| Build system | CMake 3.20+ |
| Compiler | GCC (host for demo tests; ARM-GCC for target) |
| Target platform | ARM Cortex-M4 (assumption; demo tests run on x86_64 host) |
| Host platform | macOS / Linux x86_64 |
| CI runner | Gitea Actions Docker image |

## 4. Branching strategy

main              — stable, released state
develop           — current development state
feature/SWE-XXX   — feature branch per requirement
bugfix/BUG-XXX    — bug-fix branch

- main and develop are protected (no direct push)

- Merge only via PR with approval

- Branch name includes the issue or requirement number

## 5. Review obligations

| Artefact | Review type | Min. approvals |
| --- | --- | --- |
| Source code QM / ASIL-A/B | Peer review | 1 |
| Source code ASIL-C/D | Technical review | 2 |
| Architecture document | Technical review | 2 |
| Requirement | Technical review | 1 |
| Test cases | Peer review | 1 |
| MISRA permit | Technical lead | 1 |

Single-person demo: self-review with documented checklist; not permissible in a real project.

## 6. Definition of Done

- Code compiles without errors

- MISRA check in CI is green

- Static analysis (Cppcheck, clang-tidy) has no new findings

- Unit tests are green

- Coverage target reached

- PR reviewed and approved

- Requirement linked to a test (@reqs tag in code + test file)

- Architecture element linked (@arch tag in code)

## 7. Integration and test strategy

| Test level | Owner | Environment | Automation |
| --- | --- | --- | --- |
| Unit test | Developer | Host (x86) | CI |
| Integration test | Developer | Host / SiL | CI / manual |
| System test | QA | SiL / HiL | partial |
| Acceptance test | Customer | HiL / vehicle | manual |

Demo: only unit tests on host.

## 8. Coverage targets

| ASIL | Statement | Branch | MC/DC | Concrete in this project |
| --- | --- | --- | --- | --- |
| QM | ≥ 80% | — | — | Switch Debouncer |
| B | ≥ 80% | ≥ 80% | — | Actuator Driver |
| D | ≥ 90% | ≥ 90% | ≥ 80% | Apply Controller |

Coverage is measured via gcov / lcov in CI and stored under tests/results/coverage/.

## 9. Tool qualification

| Tool | Use | Qualification status (demo) |
| --- | --- | --- |
| GCC | Compilation | Own qualification (in real project) |
| Cppcheck + MISRA | Static analysis / MISRA | Tool Confidence Level TCL2 / Tool Class T2 |
| CppUTest | Unit tests | TCL1 / T1 (defects caught by developer) |
| gcov / lcov | Coverage | TCL1 / T1 |
| Doorstop | Traceability | TCL1 / T1 |

The demo does not include full tool-qualification reports; in a real project these would live in an appendix.