Table of Contents

# Non-Conformity NC-001: Step counter overflow not documented

| Field | Value |
| --- | --- |
| NC ID | NC-001 |
| Project | demo-epb |
| Date discovered | 2026-05-11 |
| Discovered by | Review REV-001 |
| Affected artefact | src/apply_controller.c |
| Requirement | SWE-002 (watchdog) |
| Severity | Critical |
| Status | Closed |

## 1. Description

step_count in the apply controller is declared as uint32_t and is monotonically incremented in apply_ctrl_step_50ms. At 50 ms/tick the counter overflows after 2^32 * 50 ms ≈ 6.8 years. The watchdog in SWA-002 only compares the delta between two reads (wrap-around safe), but the behaviour is not documented in the header and may lead to errors in subsequent maintenance.

## 2. Risk assessment

| Aspect | Assessment |
| --- | --- |
| Effect | In theory false-negative watchdog on wrap-around comparison |
| Likelihood | Very low (6.8 years lifetime) |
| Safety contribution | Indirect — watchdog is part of the SG-01 implementation |

## 3. Immediate action

Header comment in apply_controller.h extended: explicit description of wrap-around behaviour. The watchdog implementation (in SWA-001) must use uint32_t subtraction for delta comparison (wrap-safe).

## 4. Corrective action (root cause)

Add the checklist item “document integer overflow behaviour” to the code-review checklist. Verify in subsequent reviews.

## 5. Verification

- Comment in apply_controller.h v1.1 (commit <hash>)

- Watchdog in SWA-001 uses uint32_t subtraction (see SWA-001 §4)

- Review checklist updated

## 6. Closure

Closed on 2026-05-11 by S. Lohmaier after verification.