2026-05-12

Table of Contents

# Project Manual — demo-epb

| Field | Value |
| --- | --- |
| Project | demo-epb (Electric Parking Brake) |
| Document ID | SLM-EPB-PM-MAN-001 |
| Version | 1.0 |
| Status | Released |
| Date | 2026-05-12 |
| Audience | New project members, auditors |

## 1. Purpose

This Project Manual is the entry point to the demo-epb project. It answers:

- What is being built?

- Which documents exist, in what reading order?

- Who is responsible for what?

- How does the development and release cycle work?

## 2. What is demo-epb?

A complete demo of the slohmaier Dev Process using an EPB ECU software. The goal is not the productive software, but evidence of ASPICE 4.0 / ISO 26262-compliant development.

Detail: docs/plaene/PID.docx.

## 3. Reading order for new project members

| Day | Document | Why |
| --- | --- | --- |
| 1 | this Project Manual | Orientation |
| 1 | PID.docx | What + Why |
| 1 | User-Manual.docx | Product understanding |
| 2 | HARA.docx + Safety-Case.docx | Safety concept |
| 2 | SWE-Plan.docx + QA-Plan.docx | Engineering conventions |
| 3 | reqs/ + arch/ (markdown) | Requirements + architecture |
| 3 | src/apply_controller.c | Example ASIL-D code |
| 4 | traceability/index.html | Wiring of artefacts |
| 4 | coverage/index.html | What is tested |
| 5 | Maintain this manual | Onboarding for the next person |

## 4. Document landscape

demo-epb/
├── docs/plaene/         ← PID, PM Plan, QA Plan, SWE Plan, Test Plan, CM Plan, RM Plan
├── docs/safety/         ← HARA, Safety Case, FMEDA, MISRA Compliance, Verification Report, Tool Qualification
├── docs/manuals/        ← User Manual, Service Manual
├── docs/reviews/        ← Review minutes
├── docs/non-conformities/  ← NC entries
├── misra/records/       ← MISRA deviation records
├── reqs/sys/            ← Doorstop MD system requirements
├── reqs/swe/            ← Doorstop MD software requirements
├── arch/sys/            ← Doorstop MD system architecture + PlantUML
├── arch/swe/            ← Doorstop MD software architecture + PlantUML
├── safety/sg/           ← Doorstop MD safety goals (ASIL derivation)
├── src/                 ← C source, with @arch + @reqs tags in headers
├── tests/               ← Unit tests with @reqs tags
├── tools/               ← Python helper scripts (traceability, PlantUML, reports)
├── .gitea/workflows/    ← CI pipelines (validate + release)
└── docs/index.html      ← Auto-generated landing page

A clickable overview is docs/index.html (open in browser).

## 5. Roles and responsibilities

| Role | Responsibility | Person (demo) |
| --- | --- | --- |
| Project Owner | Strategic decisions, release approval | Stefan Lohmaier |
| Technical Lead | Architecture, code reviews, technical decisions | Stefan Lohmaier |
| Safety Manager | HARA, Safety Case, ASIL conformance | Stefan Lohmaier (demo) |
| QA Officer | QA Plan maintenance, audit preparation | Stefan Lohmaier (demo) |
| Configuration Mgr | Baselines, releases, git repo hygiene | Stefan Lohmaier (demo) |
| Developer | Implementation per architecture + tests | Stefan Lohmaier (demo) |
| Reviewer | Code and document reviews | External reviewer (TBD) |

In this demo one person fills all roles; in a real project with ASIL-C/D these are to be separated personnel-wise (developer ≠ reviewer for safety-critical code).

## 6. Development lifecycle

Requirement
  │
  ▼
Architecture (Markdown + PlantUML)
  │
  ▼
Implementation (C, with @arch + @reqs)
  │
  ▼
Unit test (CppUTest-like framework, with @reqs)
  │
  ▼
Pull request (branch → main)
  │
  ▼
CI: build + test + coverage + MISRA + traceability check
  │
  ▼
Code review (approval required per ASIL)
  │
  ▼
Merge to main
  │
  ▼ (at release point)
Tag v*.*.*
  │
  ▼
CI release workflow: bundle + Gitea release

## 7. Release strategy

- Pull requests need at least 1 approval (more for ASIL-C/D, see SWE Plan)

- Tags of the form vMAJOR.MINOR.PATCH trigger the release workflow

- Release bundle contains source + all reports + all Word documents

- Audit readiness is maintained continuously (git history + document lifecycle)

## 8. Where to report problems

| Problem type | Where to document |
| --- | --- |
| Bug | Gitea issue (tag bug) |
| Requirement change | Gitea issue (tag requirement) + Doorstop update |
| Non-conformity | docs/non-conformities-md/NC-XXX.md → Word |
| MISRA deviation | misra/records-md/MISRA-REC-XXX.md → Word |
| Safety problem | Escalate to Safety Manager + NC |

## 9. Tools

See infrastructure/ in the iCloud workspace for setup details. Short list:

- Gitea (gitea.slohmaier.com) — source control + CI + releases

- Doorstop-style Markdown — requirements + architecture

- PlantUML — diagrams (embedded)

- Cppcheck + GCC -Werror — static analysis + MISRA

- gcov/lcov — coverage

- Doxygen — API doc

- pandoc — Markdown → Word/PDF

- Python (stdlib) — traceability + report generators

## 10. Related documents

| Plan | File | Content |
| --- | --- | --- |
| Project Initiation | PID.docx | What + Why |
| Project Management | PM-Plan.docx | Work packages, schedule, stakeholders |
| Quality Assurance | QA-Plan.docx | Reviews, audits, NC management |
| Configuration Mgmt | CM-Plan.docx | Baselines, releases, change control |
| Risk Management | RM-Plan.docx | Risks, mitigation, monitoring |
| Software Development | SWE-Plan.docx | Language, standards, coverage targets |
| Test | Test-Plan.docx | Test strategy |

## 11. Revision history

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-05-12 | First release | S. Lohmaier |