Table of Contents

# Test Plan

| Field | Value |
| --- | --- |
| Project | demo-epb |
| Date | 2026-05-11 |
| Version | 1.0 |
| Status | Released |

## 1. Test strategy

Test-first for all demo components. Every requirement has at least one test (@reqs tag in the test). Coverage targets as in the SWE Plan section 8.

## 2. Test levels

| Level | Scope | Tool | Environment | Demo status |
| --- | --- | --- | --- | --- |
| Unit | Functions / modules | CppUTest | host x86 | Available |
| Integration | Module interaction | CppUTest | host x86 | TBD |
| System | End-to-end | manual | SiL / HiL | not in demo |
| Acceptance | Customer acceptance | manual | HiL / vehicle | not in demo |

## 3. Test management

- Tests live in tests/unit/ (one file per module)

- Each test file carries an @reqs tag with the covered requirement IDs

- Tests run automatically in CI on every push

- Coverage report is uploaded as a CI artefact under tests/results/coverage/

## 4. Test selection per component

| Component | ASIL | Test file | Method |
| --- | --- | --- | --- |
| Apply Controller | D | tests/unit/test_apply_controller.c | Equivalence classes + boundary + MC/DC |
| Actuator Driver | B | tests/unit/test_actuator_driver.c | Equivalence classes + boundary |
| Switch Debouncer | QM | tests/unit/test_switch_debouncer.c | Equivalence classes |

## 5. Entry and exit criteria

Entry to test execution: - Code compiles - Doorstop check is green - Static analysis has no critical findings

Exit: - All tests green - Coverage target reached - Test report archived

## 6. Defect handling

- Test failure = blocking issue

- Issue is filed via Gitea Issues, referenced in the PR

- Severity classification per QA Plan section 4

## 7. Reporting

Test reports are generated automatically: - Console output of CppUTest (TAP / JUnit XML) - Coverage HTML from lcov - Both as CI artefacts under tests/results/