Table of Contents

# Project Management Plan (PM Plan)

| Field | Value |
| --- | --- |
| Project | demo-epb |
| Date | 2026-05-11 |
| Version | 1.0 |
| Status | Released |

## 1. Project organisation

Single-person project with documented role separation. In a real project, QA, TL, and developer would be separate persons; here the audit trail is maintained through self-review with rationale (see SWE Plan, section 5).

## 2. Work packages

| WP-ID | Work package | Owner | Status |
| --- | --- | --- | --- |
| WP-01 | Project planning (PID, PM, QA, SWE, Test) | S. Lohmaier | Done |
| WP-02 | System Requirements (SYS-001..010) | S. Lohmaier | Done |
| WP-03 | Software Requirements (SWE-001..025) | S. Lohmaier | Done |
| WP-04 | System Architecture (SA-001..005) | S. Lohmaier | Done |
| WP-05 | Software Architecture (SWA-001..010) | S. Lohmaier | Done |
| WP-06 | Implementation of demo components | S. Lohmaier | Done |
| WP-07 | Unit tests + coverage | S. Lohmaier | Done |
| WP-08 | CI pipeline (Gitea Actions) | S. Lohmaier | Done |
| WP-09 | Audit artefacts (Review, NC, MISRA record) | S. Lohmaier | Done |

## 3. Change control

- Changes to released artefacts go through pull requests

- Every PR needs at least 1 approval (see SWE Plan, section 5)

- When requirements or architecture change, the traceability matrix must be regenerated (doorstop publish)

- Revision history is maintained inside the respective .md file or Word document

## 4. Configuration management

| Artefact type | Versioning | Baseline mechanism |
| --- | --- | --- |
| Code | Git (Gitea) | Git tag (e.g. v1.0.0) |
| Requirements / Arch | Git + Doorstop | Git tag + doorstop publish |
| Word documents | Git | File version stamp + revision history in the document |
| CI configuration | Git | Version pin + tag |

## 5. Communication

| Channel | Purpose |
| --- | --- |
| Gitea Issues | Bug tracking, tasks |
| Gitea PRs | Review, approval, audit trail |
| Matrix chat | Quick alignment |
| Email | Formal releases (cc client) |

## 6. Reporting

- Weekly status by email (in real projects)

- Audit report at project closure (PDF from Doorstop + Word plans)

- Coverage and MISRA reports are refreshed on every push (CI artefacts)

## 7. Closure

The project is considered closed when all success criteria from the PID are met and the v1.0 git tag is set.