Table of Contents

# Quality Assurance Plan (QA Plan)

| Field | Value |
| --- | --- |
| Project | demo-epb |
| Date | 2026-05-11 |
| Version | 1.0 |
| Status | Released |

## 1. Quality goals

- Complete traceability: SYS → SA → SWE → SWA → Code → Test

- 0 MISRA Required violations (deviations documented)

- 0 static-analysis findings at High / Error level

- Coverage targets met (see SWE Plan section 8)

- All PRs reviewed and approved

## 2. Quality measures

| Measure | Tool / Method | Frequency |
| --- | --- | --- |
| Traceability check | doorstop check | every push |
| MISRA check | Cppcheck + MISRA addon | every push |
| Static analysis | Cppcheck, clang-tidy | every push |
| Unit tests | CppUTest | every push |
| Coverage | gcov / lcov | every push |
| Peer review | Gitea PRs | every change |
| Architecture review | Technical review, 2 approvers | on changes |
| Audit preparation | doorstop publish + Word docs | on release |

## 3. Reviews

| Artefact | Review type | Min. approvers |
| --- | --- | --- |
| Requirements | Technical review | 1 |
| Architecture element | Technical review | 2 |
| Code (QM / ASIL-A/B) | Peer review | 1 |
| Code (ASIL-C/D) | Technical review | 2 |
| Plans and reports | Peer review | 1 |
| MISRA deviation permit | Technical lead | 1 |

## 4. Non-conformity management

Deviations from the plan or from requirements are documented as a non-conformity (NC):

- Path: docs/non-conformities/NC-XXX.docx

- Each NC has a unique ID

- Severity classification: Critical / Major / Minor

- Corrective action and verification are tracked

- Example NC present: NC-001

## 5. Audit preparation

Audit readiness is maintained continuously:

- Git history is the audit trail (no direct push to main)

- docs/plans-md/ holds the released plans (Word in docs/ alongside)

- docs/traceability/ holds the auto-generated matrices

- misra/records/ holds MISRA deviation records

- tests/results/ holds test and coverage reports (CI artefacts)

- docs/reviews/ holds review minutes

## 6. Improvement actions

Every sprint closure includes a brief lessons-learned note in docs/lessons-learned/. Skipped in this demo because it is a single-sprint project.