2026-05-12

Table of Contents

# Risk Management Plan (RM Plan)

| Field | Value |
| --- | --- |
| Project | demo-epb |
| Document ID | SLM-EPB-RM-001 |
| Version | 1.0 |
| Status | Released |
| Date | 2026-05-12 |
| Standard | ASPICE MAN.5 |

## 1. Purpose

Identifies, assesses, and treats project risks (organisational, technical, schedule, resource). Distinct from functional safety risks (hazards), which live in the HARA.

## 2. Methodology

| Step | Activity |
| --- | --- |
| 1. Identification | Workshops, lessons learned, stakeholder input |
| 2. Classification | Probability (P) × Impact (I) |
| 3. Assessment | Risk score = P × I (1-25) |
| 4. Treatment | Avoid / Mitigate / Accept / Transfer |
| 5. Monitoring | Quarterly review, status updates |

### 2.1 Classification scale

| Probability | Meaning |
| --- | --- |
| 1 | Very unlikely |
| 2 | Unlikely |
| 3 | Possible |
| 4 | Likely |
| 5 | Very likely |

| Impact | Meaning |
| --- | --- |
| 1 | Negligible |
| 2 | Minor delay / additional effort |
| 3 | Noticeable impact on schedule/budget |
| 4 | Significant impact, project at risk |
| 5 | Project stop |

| Score range | Action |
| --- | --- |
| 1-4 | Accept, monitor |
| 5-9 | Mitigate (plan) |
| 10-15 | Mitigate (immediate, with escalation) |
| 16-25 | Escalate to Project Owner |

## 3. Risk register

| ID | Description | P | I | Score | Treatment | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Demo is mistaken for production-ready code | 3 | 3 | 9 | Disclaimer in README + Project Manual | Mitigated |
| R-02 | MISRA tooling update breaks CI (false positives) | 2 | 3 | 6 | Pin tool versions, regression suite | Mitigated |
| R-03 | Reviewer availability for ASIL-D | 3 | 4 | 12 | Self-review documented (demo only) | Accepted (demo) |
| R-04 | Gitea server outage | 2 | 4 | 8 | Local clones, regular backups | Mitigated |
| R-05 | Apple certificate expiry without warning | 3 | 3 | 9 | Renewal reminder + 30-day notice | Mitigated |
| R-06 | Windows build VM unreliable (busybox-PATH conflicts) | 4 | 2 | 8 | MSYS2 documented, alt PATH ordering | Open |
| R-07 | macOS act_runner host-mode cache bug | 3 | 2 | 6 | continue-on-error, documented | Open |
| R-08 | Doorstop tool compatibility on upgrade | 2 | 3 | 6 | Own traceability.py, no doorstop dep | Mitigated |
| R-09 | Knowledge loss with single-person setup | 4 | 4 | 16 | Maintain Project Manual + documentation | Open |

## 4. Risk reviews

| Frequency | Participants | Outputs |
| --- | --- | --- |
| Quarterly | Project Owner + TL | Updated register, action items |
| On change | Affected roles | Risk score update |
| At release | Project Owner + QA | Residual-risk assessment |

## 5. Escalation path

Risk owner (daily)
   │  Score > 9
   ▼
Project Owner (weekly)
   │  Score > 15
   ▼
Stakeholder / Client (immediately)

## 6. Lessons learned

Closed risks are summarised at project closure under docs/lessons-learned/, to better assess follow-up projects.

## 7. Related documents

- PM-Plan.docx — Top-level risks (summary)

- HARA.docx — Functional safety risks (hazards, separate from project risks)

- QA-Plan.docx — Non-conformity management

## 8. Revision history

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-05-12 | First release | S. Lohmaier |